BBS-PC ! 4.21 Build and Integration Plan

1. Goal

The build should be stabilised in stages, not all at once.

That means:

- get headers and core types stable first

- bring up the low-level layers next

- add runtime subsystems after that

- integrate menus and full session flow last

This reduces churn and makes compile failures easier to diagnose.

2. Build Order Overview

Use this order:

Stage 1  Headers and global definitions
Stage 2  Backend foundations
Stage 3  Shared runtime services
Stage 4  Core session/runtime flow
Stage 5  User-facing subsystems
Stage 6  Menu integration
Stage 7  Utilities and validation tools

3. Stage 1 — Headers and Global Definitions

Stabilise these first:

- INCLUDE/BBSDATA.H

- INCLUDE/BBSFUNC.H

Why first

Everything depends on them.

Must be settled here

- global structs

- constants

- typedefs

- global variables

- function prototypes

- version string definition

Exit criteria

You should be able to compile trivial test files that include both headers without prototype/type conflicts.

4. Stage 2 — Backend Foundations

Compile these next:

- SRC/BBSISAM.C

- SRC/BBSFOSSIL.C

Why next

These are low-level backends with minimal dependence on higher layers.

Focus

BBSISAM.C

- record I/O works

- fixed-size record offsets are correct

- file open/close functions compile cleanly

BBSFOSSIL.C

- interrupt wrappers compile

- driver init/deinit compile

- send/receive/status functions compile

Exit criteria

These modules compile cleanly on their own with only headers and C runtime dependencies.

5. Stage 3 — Shared Runtime Services

Compile these after backends:

- SRC/BBSDATA.C

- SRC/BBSCFG.C

- SRC/BBSTERM.C

Why here

These sit above the backends and are reused by almost everything else.

Focus

BBSDATA.C

- path helpers

- date/time helpers

- record lookup helpers

- file counters

- message text chain helpers

BBSCFG.C

- config loading

- open/close core data files

BBSTERM.C

- terminal output/input

- pager logic

- carrier/DTR wrappers

Exit criteria

These three compile together cleanly and do not require menu or subsystem code.

6. Stage 4 — Core Session / Runtime Flow

Next compile:

- SRC/BBSNODE.C

- SRC/BBSNODEED.C

- SRC/BBSSYS.C

- SRC/BBSMODM.C

- SRC/BBSPROTO.C

- SRC/BBSLOGIN.C

- SRC/BBS.C

Why this order

These define the operational skeleton of the system.

Recommended sub-order

BBSNODE.C
BBSNODEED.C
BBSSYS.C
BBSMODM.C
BBSPROTO.C
BBSLOGIN.C
BBS.C

Focus

BBSNODE.C

- session/node state transitions

BBSNODEED.C

- node file editing path

- node defaults ownership

BBSSYS.C

- small runtime helpers

BBSMODM.C

- all transport/protocol engines compile

- FOSSIL hooks resolve

BBSPROTO.C

- metadata and dispatch resolve against modem layer

BBSLOGIN.C

- login flow compiles against data/node/term

BBS.C

- startup and runtime orchestration compiles

Exit criteria

You should be able to link a minimal executable that starts, prints banner text, loads config, and exits.

7. Stage 5 — User-Facing Subsystems

Compile these after the runtime skeleton is stable:

- SRC/BBSUSER.C

- SRC/BBSMSG.C

- SRC/BBSFILE.C

- SRC/BBSMAINT.C

- SRC/BBSSPEC.C

Why now

These depend on shared services and runtime flow already existing.

Recommended sub-order

BBSUSER.C
BBSMSG.C
BBSFILE.C
BBSMAINT.C
BBSSPEC.C

Focus

BBSUSER.C

- current user operations

- caller log display

BBSMSG.C

- message base operations

- ensure do_purge_messages() lives here

BBSFILE.C

- browsing and protocol entry points through BBSPROTO.C

BBSMAINT.C

- user/system defaults and maintenance

- no duplicate modem/message ownership

BBSSPEC.C

- special wrappers

- direct transfer entry points

Exit criteria

Each subsystem compiles cleanly against the now-stable lower layers.

8. Stage 6 — Menu Integration

Compile and integrate:

- SRC/BBSMENU.C

Why last

This file touches nearly every subsystem through dispatch.

Focus

- opcode dispatch correctness

- stack/menu transitions

- no stale symbol ownership

- maintenance/special/sysop dispatch routed to the proper modules

Exit criteria

The whole runtime links, and the menu dispatcher resolves all referenced functions.

9. Stage 7 — Utilities and Validation Tools

After the main runtime links, compile:

- UTIL/BBSINIT.C

- UTIL/V41TOV42.C

- other utility tools

- decoder/checker tools in TOOLS/

Why last

Utilities often depend on stable headers and data layouts, but the live system should not depend on them.

Focus

- keep conversion tools isolated

- do not let utility-specific hacks pollute the runtime

10. Link Order Recommendation

For older DOS toolchains, a stable object order can help.

Recommended link grouping:

Core:
  BBS.OBJ
  BBSCFG.OBJ
  BBSDATA.OBJ
  BBSLOGIN.OBJ
  BBSMENU.OBJ

Subsystems:
  BBSUSER.OBJ
  BBSMSG.OBJ
  BBSFILE.OBJ
  BBSMAINT.OBJ
  BBSSPEC.OBJ
  BBSSYS.OBJ
  BBSNODE.OBJ
  BBSNODEE.OBJ

Runtime services:
  BBSTERM.OBJ
  BBSPROTO.OBJ
  BBSMODM.OBJ

Backends:
  BBSISAM.OBJ
  BBSFOSSIL.OBJ

Conceptually:

high-level first
low-level last

11. Stabilisation Priorities

Not every module needs the same level of trust at the same time.

Stabilise first

These should become “low-churn” quickly:

- BBSDATA.H

- BBSFUNC.H

- BBSDATA.C

- BBSISAM.C

- BBSTERM.C

Stabilise second

- BBSMODM.C

- BBSPROTO.C

- BBSNODE.C

- BBSLOGIN.C

Stabilise later

- BBSMENU.C

- BBSSPEC.C

- utility programs

Because these are the most likely to change while ownership and dispatch continue to be refined.

12. Suggested Milestones

Milestone A — Header clean

- all headers parse

- no duplicate prototypes

- no missing core typedefs

Milestone B — Backend clean

- BBSISAM.C and BBSFOSSIL.C compile

Milestone C — Runtime services clean

- BBSDATA.C, BBSCFG.C, BBSTERM.C compile

Milestone D — Bootable executable

- BBS.C links with startup/shutdown and banner

Milestone E — Session executable

- login/node/term/modem flow linked

Milestone F — Subsystem complete

- user/message/file/maintenance/special modules linked

Milestone G — Full menu runtime

- BBSMENU.C integrated and opcodes resolve

13. Recommended Integration Tests

At each stage, test only what that stage owns.

After Stage 2

Test:

- fixed-record open/read/write

- FOSSIL init/status/send/recv stubs

After Stage 3

Test:

- date formatting prints YYYY

- path creation works

- config loads

- terminal output works

After Stage 4

Test:

- startup banner shows BBS-PC ! 4.21

- local login path works

- node session begin/end hooks run

- protocol list displays

After Stage 5

Test:

- read/write message path

- file browse path

- user lookup/save path

- sysop helper path

After Stage 6

Test:

- menu load/display/dispatch

- top-level returns

- maintenance and special opcodes dispatch correctly

14. Common Integration Risks

Risk 1 — Header drift

Symptom:

- prototype mismatch errors

Fix:

- always update BBSFUNC.H immediately after changing ownership or signatures

Risk 2 — Duplicate ownership

Symptom:

- duplicate symbol linker errors

Fix:

- keep the ownership map authoritative

Risk 3 — Layer bypass

Symptom:

- subsystems calling BBSISAM.C or BBSFOSSIL.C directly

Fix:

- route through BBSDATA.C, BBSPROTO.C, or BBSTERM.C

Risk 4 — Menu dispatch breakage

Symptom:

- link failures late in the build

Fix:

- integrate BBSMENU.C only after all subsystem symbols are stable

15. Recommended Practical Workflow

For each module:

- confirm ownership

- confirm allowed dependencies

- update BBSFUNC.H

- compile module individually

- compile against immediate neighbours

- relink full runtime

- smoke-test affected subsystem

That order prevents chaotic rebuilds.